Darvel & District Community Council Meeting

Meeting Agenda

Wednesday 9th Oct 2025

(Rescheduled from Wed 24th Sep 2025)

7pm at Darvel Football Club

Chairman to Open Meeting

Minutes of Aug 2025 Meeting

Proposed by :    Lilian Mair         ____	   Seconded by :    Pamela Higton_____           ____

Attendance, Apologies and Introductions

Invited :

- Margaret Curr (MC)  DDCC Member

- Richard Hanmer (RH) DDCC Chairman - Attended

- John Oliver (JO) DDCC Member

- Lilian Lilian Mair(LM) Vice ChairDCC Vice-Chair - Attended

- Pamela Higton(PH) DDCC Member  - Attended

- Joyce Paterson(JP) DDCC Member

- Bill Bryden(BB) DDCC Member  - Attended

- Max Flemmich (MF) DCC Member  - Attended

- Sally Cogley (SC) Councillor  - Attended

- David McClernon (DC)  DDCC Treasurer

- Beverley Clark(BC) Concillor

- Kevin McGregor (KM) Councillor - Attended

- Kieran Wardrop (KW) Vibrant Communities

- Emma Nuttal (EM)  DDCC Member

- Buchanan Grant (BG) Police Scotland

- Lee Manley (LM) DDCC Nominee

- Kirsty Park (KP) DDCC Nominee

Other Attendance:

- Fiona Anderson (DART)

- Sammy Truesdale (Newmilns CC)

- Bob Farley (Public)

Apologies :

- Margaret Curr

- Joyce Patterson

- Beverley Clark

- Lee Manley

- Buchanan Grant

- John Oliver

Meeting Agenda

Lottery

Update on the Aug DDCC Darvel Lottery draw

The Lottery report was sent to all the members prior to the meeting; The update below was reviewed win the meeting

- Number of Entries:    343

- Prize fund:   £857.50

- Community Fund:  £428.75

- Bank Charges   £66.50

Prize Money confirmed

- 1st Prize:   £686

- 2nd Prize:   £85.75

- 3rd Prize:   £85.75

Other Lottery

- Table will be at the next corner market in Sep 27 (Available 10am-12pm). Focus will be on

  - New DDCC lottery applications

  - New DDCC Members

- Proposed that Poppies on behalf of the British Legion be available for sale at the Corner market Oct 31.

Lottery Summary

- 343 entries in August and Sep

  - 2 New members joined this month

  - 3 Members have left the lottery

  - 2 People have reduced payments from £10 to £5

  - 1 person is returning customer

Membership Changes

New DDCC member applications have been received

- Kirsty Park

  - Proposed by _Richard Hanmer____  Seconded by  __Bill Bryden__________

- Lee Manley

  - Proposed by _Richard Hanmer_____ Seconded by  __Bill Bryden__________

Actions from August DDCC Monthly Meeting

- Maintenance of common areas and footbaths around Darvel

  - Issues to be raised with the councillors scheduled for 22/09

  - This meeting has been postponed however Morton Park footpaths have been cleared following discussions between Liliian Mair and Sally Cogley

  - The service level agreements to have some of these taks completed have been cancelled for various reasons. Richhard Grievson  from EAC is looking to makes some changes including further recruitment to look at this issue once the changes have have been announced. Oping that there will be some improvement.

- Parking Issues with Quoting Park Road

  - ARA have been contacted requesting the process to remove the pavement parking restrictions on this lane.

  - Feedback from ARA received, further discussion with the residents required on whether to have the road excempt from the restrictions

Meetings Attended

- 08/09/2025 Remembrance Day Coordination (Max Flemmich (DDCC), Richard Hanmer

(DDCC), Bill Bryden (DDCC), Sammy Truesdale (Newmilns CC)) – Agreed for DDCC and Newmilns CC to coordinate the ordering and distribution of the poppies and the collection cans for Newmilns/Darvel. Discussed the ordering of the Wreaths for Darvel

- 17/09/2025 Police Surgery – no further update

- 22/09/2025 Scheduled meeting with councillors - postponed

- 08/10/2025 MillRig meeting

    - RH / DM attended, details below

Upcoming meetings

- Millrig Meetings

  - Meeting completed 08/10 at Gilmourton Hall to discuss the following

    - Latest updates as the wind turbine blades are due to start to be installed early October with traffic issues anticipated Stonehouse, Strathaven, Drumclog route

    - Route and timetable. No confirmed dates for the delivery have been confirmed. Any scheduled delivery dates are dependent on availability of Police Scotland andsubject to change at short notice.

    - Fund will open Q1 and expressions of interest to be taken from there, Funds will be available late Q2, dates to be confirmed.

    - Fund to be distributed to local groups will be 175K, applications of up to 20K has been agreed. 5K will be distributed to all community councils involved (7 in total) therefore minimum of 5 projects c n be funded across the community council areas.

    - Blades are in Glasgoiw ready for transportation, awaiting for the permits before they can be moved. Looking at 3 blades transported per week, they will be transported overnight between 8pm and 6am. Rout is confirmed at M8/M74/A71 through Stonehouse, Stathven and will tun left opposite Loudoun Hill.

    - Capital projects submission by charity or non-profit organisation

    - RH will be chairman of the Millrig Grouop and Graema Vincent from Newmilns CC will be the Vice-Chair, no secretary has been appointed.

Reports

- Police Report

  - No further update

- Councillors’ Reports

  - Kevin McGregor

    - Assisting with the tree issues in Drumclog Terrace, confirmed that the issues were with managing these rather than removing these.

    - KM was on the interview panel, was very impressed with the new head teacher.

    - Issues with the bulbs planters in Newmilns Galston where an hour after volunteers had planted they were removed by the council, KM apologised on behalf of the council.

  - Sally Cogley

    - SC is unable to be at the remembrance day, LM agreed to cover and lay the wreath on SC Behalf. EAC will organise there own wreath.

    - Attended head teachers conference at Loudoun Academy, working with the new head teachers. Steven Cowin was recruited last week, he was the interim head.

    - SC working with Graeme Boyd, local historian who wrote the “Galston Town Trail” trying to summon interest in the local history. Schools are encourage to be more involved in local history.

    - SC now sitting oin the committee for LDP3. Parcel of land at Priestland looks less likely to be built as time goes by. The land has been designated as green belt on the latest LPP which indicates what the local community would like.Scottish miniters will have the final say.

    - Other areas include anti-social behaviour and violence in schools.

    - Tourism in the vaslly, DART have already done some work but have requested a DDCC contact to assist. SC will be running that initiative.

    - 16ft xmas tree will be ordered.

  - Beverly Clark

    - No report this month

- Secretary’s Report and Correspondence

  - All correspondence was circulated to the members prior to the meeting

- Treasurers Report

  - Period

  - Opening Balance

  - Payments

  - Income (Lottery)

  - No treasurers report this month

- Funding report

  - No further update this month

- Planning Report

  - No planning issues to report this month

- Community Plan Update

  - Local Development Plan 3

  - Voting Day was completed

  - engagement is now on next stage and on nicer map – Details of the map are below

    - https://engagementea.east-ayrshire.gov.uk/community-action-plans/surveys/darvel-lpp

  - Comments can be added onto that survey and it will be incorporated for final iteration.

  - There have been some questions from local residents regarding the place plan. Consultation has been ongoing for some time including the vote event at the town hall in September. Final consultation is still in process till end of October. Residents with any further comments to be directed to the map above.

  - DDCC invited onto the Action plan steering committee. Documentation circulated to the community member

  - Arlene Hodgart will be the EAC contact for the CAP and CPP.

- Correspondence Report

  - No further update this month

- Adhoc Requests

  - No further update this month

- Other Competent Business.

- EAC Jamieson Road Factory

  - EAC have agreed that the factory will be demolished rather than making it safe, date to be confirmed

    - Awaiting final Demolishing permit, Demolishing expected to start late Sep/early Oct

      - Start date has been delayed due to issues with the contractor that was due to clear the asbestos from the site. Demolishen work no due to commence in the new year

    - Expected to last 10-12 weeks.

- Traffic Lights Burn Road

  - Were due to be completed at the enmd of this week. This has been delayed and is not expected to be completed following some further complications

- Christmas Lights

  - Christmas Tree

    - Paul Symington is sending out an engineer to confirm the supply is working.

      - Awaiting confirmation on the status of the supply. RH to follow up with ARA in the coming weeks

  - Village Lights

    - PAT Testing completed 09/12

      - 13 Lights passed

      - 4 Lights require further PAT test

      - Further 10 sets of lights are faulty requiring fix

      - PAT test certificate issued, invoice for £36.00 was paid

    - Installation dates to be confirmed (Sep/Oct)

    - Permit has been requested for erection 26th Oct, awaiting for approval, ARA have acknowledged receipt.

Further erection of the lights in Hastings Square to be completed, dates to be confirmed

    - 15 Sets of lights required for the lampposts together with the projector for Hastings Square

    - Lights will be switched on 15/11 (coincide with the DIG Christmas Fare)

- DDCC Container

  - Jane Knox (EAC) to be contacted. Once the Xmas lights have been erected then the container will be empty

    - Some of the Christmas Lights are faulty, may require disposal before the container is removed. Jane Knox to be contacted once we have the erection of  the Xmas lights completed and the faulty lights disposed of.

- Remembrance Day

  - DDCC to coordinate with Newmilns CC on the distribution of poppies

    - Poppies have been ordered

  - Further meeting completed 07/09

  - Parades licence application has been submitted 10/07. Concillors

  - Order for Poppy Day wreaths has been completed 07/10. Current list of wreaths:-

    - DDCC

    - Darvel Football Club

    - DART

    - DIG

    - 2nd Brownies (to confirm with CC whether a further request for Dinner Ladies)

    - Loudoun Masonic

  - No order from 1st Brownies or the scouts

  - To form up at Temple Street at 10:45, the plan that was submitted with the full length of W Donnington. DDCC looking for volunteers to steward the road junctions.

  - Piper still to be organised. MF to provide the contact details.

  - Further meeting to be completed from 20 Oct.

- Register of Vulnerable residents

  - Pamela Hanmer and Christine Campbell to take this forward

  - Contact details of the Ayrshire Local Resilience Partnership have been received

    - No further update this month

- Small adhoc funding requests

  - The limit of these requests will be £250

  - Only after the council has agreed can any monies be paid.

  - Any monies paid by the council for these requests will come from the DDCC budget and not from the DDCC Darvel  Lottery budget.

  - Requests for funding from the DDCC lottery can only be made through a formal application at specific times (such as Spring into Spring) when funds are to be released. Any payments from the DDCC lottery needs to have the approval of the paying members. To be confirmed how this will be advertised

  - No further update this month

- New Vibrant Communities / East Ayrshire leisure Contact

  - Kieran Wardrop will be leaving Vibrant Communities on 9th October. The new contact for the DDCC Emma Waugh and she will be invited to future meetings.

  - The DDCC would formally like to congratulate him on his new position and thank him for all that he has done for the DDCC.

- BF enquired regarding the 4 new flats on East Main Street. LM r=to try to get further details on what these flats will be used for, rumour that these will be for asylum seekers or private rented. LM to confirm with EAC on the use

- Proposal that the AGM be conducted during next months (Sep) DDCC meeting – this is to be confirmed

Date of next DDCC meeting Wed 29th Oct 2025 – this maybe subject to change